IAK School Management System

Unified Attendance Review Module

Developer Implementation Guide

─────────────────────────────────

Version 1.0  ·  IAK SMS v3.3.3+  ·  Confidential

Stack: Django REST + Next.js 16.6

# 1. Purpose & Scope

This document is the single authoritative reference for building the Unified Attendance Review module in IAK SMS. It covers the architecture decision, API contract, frontend component design, role-based access logic, and a phased delivery plan.

The module allows all six staff roles — Class Teacher, Coordinator, Campus Head (Principal), Org Admin, Accounts Officer, and Donor — to review attendance for any past period through one unified interface. The scope returned to each user is automatically constrained by their role and permission set, with no separate views to maintain.

This replaces any role-specific attendance history pages currently planned. A single route /attendance/review serves all roles.

## 1.1  Goals

- One component tree, one API endpoint — role scope is a backend concern.

- Support date ranges: single day, yesterday, last 7 days, last 30 days, this month, previous month, and a custom from/to picker.

- All views are read-only for approved records. Reopening a record goes through the existing workflow and is not part of this module.

- Progressive disclosure: summary stats → class/campus grid → individual roll drill-down.

- Export to CSV and printable PDF, scoped to the user's access level.

## 1.2  Out of scope

- Marking or editing attendance (existing Teacher workflow).

- Approval / reopen actions (existing Coordinator / Principal workflow).

- Live / real-time attendance (future WebSocket feature).

# 2. Architecture Decision — Unified View

The team considered two approaches: (A) separate views per role, or (B) one unified view with role-scoped data. Option B is chosen for the following reasons:

| Factor | Separate views (A) | Unified view (B) — CHOSEN |
| --- | --- | --- |
| Code to maintain | One component per role (6×) | One component, 1 API |
| Date range UX | Must be replicated 6× | Built once, shared |
| Future role changes | Risk of drift between views | Single source of truth |
| Testing surface | Large — 6 paths | Smaller — 1 path + role mocks |
| Export consistency | Each role exports differently | One export layer, scoped |

The backend enforces scope. The frontend never hard-codes role checks on what data to show — it only uses role metadata to adapt the UI chrome (labels, drill-down depth, export options).

## 2.1  High-level data flow

Frontend sends a single request with the chosen date range. The backend resolves the user's role and scope, queries attendance records, and returns a normalised payload. The frontend renders the same component tree for all roles, with depth controlled by the scope returned.

Browser → GET /api/v1/attendance/review?from=YYYY-MM-DD&to=YYYY-MM-DD&campus_id=&level_id=&grade_id=&classroom_id=

↓

Django view → resolves user role → builds queryset with scope filter

↓

Returns: { meta, scope, date_range, summary, rows[], missing_days[] }

# 3. Backend Implementation (Django REST)

## 3.1  New endpoint

Create a new view in the attendance app. Do not reuse or extend the existing mark/approve endpoints.

# attendance/views/review.py

class AttendanceReviewView(generics.GenericAPIView):

permission_classes = [IsAuthenticated, HasAttendanceViewPermission]

def get(self, request):

scope = resolve_scope(request.user)

params = ReviewQueryParams(data=request.query_params)

params.is_valid(raise_exception=True)

data = build_review_payload(scope, params.validated_data)

return Response(data)

## 3.2  Scope resolution

The resolve_scope() function is the heart of the unified approach. It returns a ScopeContext object that the query builder uses to filter records. The frontend never calls different endpoints per role — this function handles everything.

| Role | Scope returned | Max drill-down depth |
| --- | --- | --- |
| Teacher | classroom IDs assigned to user | Classroom → student roll |
| Coordinator | level/grade IDs in their assignment | Grade → classroom → roll |
| Principal | campus ID of their campus | Campus → level → grade → roll |
| Org Admin | all campus IDs in their org | Org → campus → level → grade |
| Accounts Officer | all campus IDs (aggregate only) | Org → campus (no roll access) |
| Donor | org ID (anonymised aggregate only) | Org summary only |

# attendance/utils/scope.py

def resolve_scope(user) -> ScopeContext:

role = user.profile.role

if role == "teacher":

return ScopeContext(role, classroom_ids=user.classrooms.values_list("id",flat=True))

elif role == "coordinator":

return ScopeContext(role, level_ids=user.levels.values_list("id",flat=True))

elif role == "principal":

return ScopeContext(role, campus_ids=[user.campus_id])

elif role == "org_admin":

return ScopeContext(role, org_id=user.org_id)

elif role == "accounts_officer":

return ScopeContext(role, org_id=user.org_id, anonymise=False, no_roll=True)

elif role == "donor":

return ScopeContext(role, org_id=user.org_id, anonymise=True, no_roll=True)

## 3.3  Response schema

The API always returns this structure. The depth of the rows array and which fields are populated depends on the user's scope.

{

"meta": {

"role": "coordinator",

"scope_label": "Primary — Classes 5 & 6",

"can_drill_to": "classroom",   // teacher|classroom|grade|campus|org

"can_export": true,

"show_roll": true,             // false for accounts_officer, donor

"anonymised": false            // true for donor

},

"date_range": { "from": "2026-07-07", "to": "2026-07-11", "working_days": 5 },

"summary": { "total_students": 320, "avg_rate": 87.4, "missing_submissions": 3 },

"rows": [

{

"id": "grade-5",  "label": "Class 5",  "rate": 92.1,

"present": 148,  "absent": 12,  "late": 4,  "not_submitted": 0,

"children": [...]   // populated only when can_drill_to allows

}

],

"missing_days": [

{ "classroom_id": 12, "classroom_label": "Class 7-A", "dates": ["2026-07-09","2026-07-10"] }

]

}

## 3.4  Missing submission detection

For every working day in the requested range, for every classroom within the user's scope, the backend checks whether an attendance record exists with status submitted or higher. If not, it is added to missing_days[]. This is a server-side calculation — the frontend just renders what it receives.

Working days must respect the campus shift config. If a campus operates Saturday–Thursday, Sunday is a working day. Always query the campus shift_config before computing missing days.

## 3.5  Query optimisation

- Use select_related for classroom → grade → level → campus → org to avoid N+1.

- Add a composite DB index on (classroom_id, date, status) in the Attendance model.

- For date ranges > 30 days, consider returning pre-aggregated daily rates instead of raw records. Add an aggregate=true query param that the frontend passes automatically for ranges > 31 days.

- Cache scope resolution per user per request using Django's per-request cache — scope resolution is called multiple times in a single view cycle.

# 4. Frontend Implementation (Next.js 16.6)

## 4.1  File structure

All new files live under the existing /admin/ and /student/ route groups. The shared component library goes in /components/attendance/.

app/

admin/

attendance/

review/

page.tsx              ← route entry point (server component)

AttendanceReview.tsx  ← main client component

components/

attendance/

DateRangePicker.tsx       ← shared date controls

SummaryStats.tsx          ← top-row metric cards

ReviewGrid.tsx            ← rows table with drill-down

DayRoll.tsx               ← individual student roll for one day

MissingDaysAlert.tsx      ← banner / list of missing submissions

ExportButton.tsx          ← CSV / PDF export trigger

hooks/

useAttendanceReview.ts      ← SWR / React Query hook

types/

attendance-review.ts        ← TypeScript types matching API schema

## 4.2  Component hierarchy

The top-level AttendanceReview component is the only place that reads the meta object from the API. All child components receive only the data they need — they have no direct knowledge of the user's role.

AttendanceReview

├─ DateRangePicker           (emits { from, to })

├─ DrillDownFilters          (campus/level/grade/class selects — hidden if scope too narrow)

├─ MissingDaysAlert          (shown only if missing_days.length > 0)

├─ SummaryStats              (always shown)

├─ ReviewGrid                (rows from API, depth from meta.can_drill_to)

│    └─ ReviewRow            (recursive — renders children if present)

│         └─ DayRoll         (shown only when meta.show_roll === true)

└─ ExportButton              (shown only if meta.can_export === true)

ReviewRow is recursive. Each row knows its own depth. It will not render a drill-down arrow if depth === meta.can_drill_to — the meta object from the API is the single source of truth for this.

## 4.3  Date range controls

The DateRangePicker component manages the active preset and custom range. On change it calls the parent's onRangeChange callback, which triggers a fresh API call via the SWR hook.

// types/attendance-review.ts

export type DatePreset =

| "today" | "yesterday" | "last_7" | "last_30"

| "this_month" | "prev_month" | "custom";

export interface DateRange { from: string; to: string; }

// hooks/useAttendanceReview.ts

export function useAttendanceReview(range: DateRange, filters: Filters) {

const params = new URLSearchParams({ ...range, ...filters });

return useSWR(`/api/v1/attendance/review?${params}`, fetcher, {

keepPreviousData: true,  // avoids flash on range change

});

}

## 4.4  Role-adaptive rendering rules

The frontend adapts based on the meta object only. Never import or check user role directly in components below AttendanceReview.

| meta field | When true / set to | UI effect |
| --- | --- | --- |
| can_drill_to: "classroom" | Teacher, Coordinator | Rows are expandable to classroom level |
| can_drill_to: "campus" | Principal | Rows expand to campus → level → grade |
| can_drill_to: "org" | Org Admin | Rows expand across all campuses |
| show_roll: false | Accounts, Donor | DayRoll component not rendered; no student names |
| anonymised: true | Donor only | No student names, no teacher names anywhere |
| can_export: true | All except Donor* | Export button visible |
| scope_label | All roles | Shown as subtitle under page heading |

*Donor export: a PDF-only impact summary with no identifiable data is acceptable. Set can_export: true for Donor but restrict the export endpoint server-side to the anonymised summary only.

## 4.5  Drill-down interaction

Clicking a row in ReviewGrid fetches the next level of detail. The component does not load children eagerly — it fetches them on expand to keep initial load fast.

// On row expand, append drill-down params:

GET /api/v1/attendance/review?from=...&to=...&campus_id=3&level_id=7

// The API returns rows scoped to that level.

// The component merges these into the existing tree in local state.

Do not use nested routes for drill-down. Keep the URL as /attendance/review and encode the drill-down state in query params so the user can share or bookmark a specific view.

## 4.6  Missing submission alert

If the API response contains any items in missing_days[], render a dismissible alert banner above the grid. For Coordinators and Principals, also show a dedicated "Missing submissions" tab within the review page.

// MissingDaysAlert.tsx

// Renders: "3 classes have not submitted attendance for one or more days."

// Expand → table of classroom × date pairs.

// For coordinators: "Remind teacher" button → POST /notifications/remind

# 5. Role-by-Role Feature Specification

This section defines exactly what each role sees and can do. All behaviour is driven by the meta object from the API — this table is the contract between backend and frontend teams.

## 5.1  Class Teacher

| Feature | Behaviour |
| --- | --- |
| Scope | Own classrooms only. Classroom selector hidden (no choice to make). |
| Default view | Last 7 days, weekly grid of own students. |
| Drill-down | Click a day cell → DayRoll shows each student's status for that day. |
| Missing days | Banner shown if teacher themselves forgot to submit. |
| Export | CSV of their class for chosen period. Columns: student name, roll no., each date. |
| Restrictions | Cannot see any other classroom. No campus or level aggregates. |

## 5.2  Coordinator

| Feature | Behaviour |
| --- | --- |
| Scope | Classrooms within their assigned levels/grades. |
| Default view | This week — grid of classes with daily rate per cell. |
| Drill-down | Class row → student roll for that class and selected date. |
| Missing days | Alert banner + dedicated tab listing class × date with "Remind" action. |
| Chronic absentees | Sub-tab listing students below 75% for the selected period. |
| Export | CSV with one row per student, attendance % per day, overall %. |
| Restrictions | Cannot see other levels. No campus-level aggregate unless scope widened by Org Admin. |

## 5.3  Campus Head (Principal)

| Feature | Behaviour |
| --- | --- |
| Scope | Entire campus — all levels, grades, classrooms. |
| Default view | This month — level-by-level bar chart of attendance rate. |
| Drill-down | Level → Grade → Classroom → Student roll. |
| Missing days | Alert with counts per level. Can see which teachers have not submitted. |
| Trend chart | Daily attendance rate line chart for the campus over the selected range. |
| Export | CSV per level, or a single CSV for the whole campus. Printable PDF summary. |
| Restrictions | Cannot see other campuses. |

## 5.4  Org Admin

| Feature | Behaviour |
| --- | --- |
| Scope | All campuses in the organisation. |
| Default view | This month — campus comparison cards with attendance rate and student count. |
| Drill-down | Campus card → same as Principal view for that campus. |
| Trend chart | Multi-line chart — one line per campus — over the selected range. |
| Missing days | Count per campus shown in campus card. Click through for detail. |
| Export | Single Excel workbook — one sheet per campus — for the chosen period. |
| Restrictions | Cannot see other organisations. |

## 5.5  Accounts Officer

| Feature | Behaviour |
| --- | --- |
| Scope | All campuses — aggregate attendance % per student only. |
| Default view | Current month — table of students with attendance % and fee-waiver eligibility. |
| Drill-down | None. No day-by-day roll. No student names in daily view. |
| Special feature | Filter: "show only students below X% threshold" (X configurable, default 75%). |
| Special feature | Zakat-eligible filter: students flagged as zakat + attendance above threshold. |
| Export | CSV: student name, roll no., campus, grade, attendance %, waiver flag. |
| Restrictions | show_roll: false in meta. No DayRoll rendered. No missing-submission alerts. |

## 5.6  Donor

| Feature | Behaviour |
| --- | --- |
| Scope | Org-level anonymised aggregate only. |
| Default view | Last 12 months — monthly attendance rate trend, total students served. |
| Drill-down | None — monthly granularity only. |
| Data shown | Org-wide avg rate, change vs prior period, student count (no names, no campuses). |
| Special feature | Auto-generated impact note: "Attendance improved by X% this month." |
| Export | PDF impact summary only — no CSV, no identifiable data. |
| Restrictions | anonymised: true. No student names, teacher names, campus names, or class names. |

# 6. API Contract & URL Design

## 6.1  Endpoint summary

| Method | URL | Purpose |
| --- | --- | --- |
| GET | /api/v1/attendance/review | Main review payload (all roles) |
| GET | /api/v1/attendance/review/roll | Individual student roll for one day |
| GET | /api/v1/attendance/review/missing | Missing submission list |
| GET | /api/v1/attendance/review/chronic-absentees | Students below threshold |
| GET | /api/v1/attendance/review/export?format=csv | CSV export (streamed) |
| GET | /api/v1/attendance/review/export?format=pdf | PDF export (streamed) |
| POST | /api/v1/notifications/remind | Remind teacher re: missing submission |

## 6.2  Query parameters

| Parameter | Type | Required | Notes |
| --- | --- | --- | --- |
| from | date (YYYY-MM-DD) | Yes | Start of range. Cannot be in future. |
| to | date (YYYY-MM-DD) | Yes | End of range. Cannot be in future. Max span: 366 days. |
| campus_id | integer | No | Drill-down filter. Validated against user scope. |
| level_id | integer | No | Drill-down filter. |
| grade_id | integer | No | Drill-down filter. |
| classroom_id | integer | No | Drill-down filter. |
| aggregate | boolean | No | If true, return daily rates only (no raw records). Auto-set for ranges > 31 days. |
| threshold | integer | No | Absence threshold % for chronic-absentees endpoint. Default: 75. |
| format | csv ¦ pdf | No | For export endpoint only. |

## 6.3  Error responses

| HTTP Status | Code | When |
| --- | --- | --- |
| 400 | INVALID_DATE_RANGE | from > to, or future date supplied. |
| 400 | RANGE_TOO_WIDE | Span > 366 days. |
| 403 | SCOPE_VIOLATION | campus_id / level_id / etc. outside user's scope. |
| 403 | ROLL_ACCESS_DENIED | Role does not have show_roll permission (Accounts, Donor). |
| 404 | CLASSROOM_NOT_FOUND | Requested classroom_id does not exist. |

# 7. Permission Mapping

The module relies on the existing view_attendance permission toggle. No new permissions are needed. The new behaviour controlled by scope resolution (section 3.2) is a backend-only concern.

| Role | Required permission | show_roll | can_export | anonymised |
| --- | --- | --- | --- | --- |
| Teacher | view_attendance | Yes | Yes | No |
| Coordinator | view_attendance | Yes | Yes | No |
| Principal | view_attendance | Yes | Yes | No |
| Org Admin | view_attendance | Yes | Yes | No |
| Accounts Officer | view_attendance + view_fees | No | Yes (CSV only) | No |
| Donor | view_attendance | No | Yes (PDF only) | Yes |

If the view_attendance permission is toggled off for a role by the Org Admin, the /attendance/review endpoint returns HTTP 403 for that user. The frontend should redirect to the dashboard with a toast: "You don't have permission to view attendance records."

# 8. Phased Delivery Plan

## Phase 1 — Core (Must ship first)

| Task | Owner | Estimate |
| --- | --- | --- |
| ScopeContext model + resolve_scope() utility | Backend | 1 day |
| AttendanceReviewView endpoint (GET /review) | Backend | 2 days |
| Missing day detection logic | Backend | 1 day |
| DateRangePicker component | Frontend | 1 day |
| SummaryStats component | Frontend | 0.5 day |
| ReviewGrid + ReviewRow (recursive, depth from meta) | Frontend | 2 days |
| DayRoll component (student roll for one day) | Frontend | 1 day |
| MissingDaysAlert component | Frontend | 0.5 day |
| useAttendanceReview hook (SWR) | Frontend | 0.5 day |
| Role-scope integration tests (all 6 roles) | Backend | 2 days |
| E2E test: Teacher, Coordinator, Org Admin paths | Frontend | 1 day |

## Phase 2 — Export & special features

| Task | Owner | Estimate |
| --- | --- | --- |
| CSV export endpoint (scoped) | Backend | 1 day |
| PDF export endpoint (scoped, anonymous for Donor) | Backend | 1.5 days |
| ExportButton component with format selector | Frontend | 0.5 day |
| Chronic absentee sub-tab (Coordinator, Principal) | Both | 1.5 days |
| Zakat + fee-waiver filter (Accounts Officer view) | Both | 1 day |
| Donor impact summary view + auto-generated note | Both | 1.5 days |
| Remind teacher notification (POST /notifications/remind) | Backend | 0.5 day |
| Multi-campus trend chart (Org Admin) | Frontend | 1 day |

## Phase 3 — Polish & performance

| Task | Owner | Estimate |
| --- | --- | --- |
| DB index on (classroom_id, date, status) | Backend | 0.5 day |
| Aggregate mode for ranges > 31 days | Backend | 1 day |
| Scope caching (per-request) | Backend | 0.5 day |
| Skeleton loaders for ReviewGrid while fetching | Frontend | 0.5 day |
| URL-encoded drill-down state (shareable links) | Frontend | 1 day |
| Printable CSS for PDF summary (Principal / Org Admin) | Frontend | 1 day |
| Accessibility audit (keyboard nav, screen reader) | Frontend | 1 day |

# 9. Testing Requirements

## 9.1  Backend unit tests

- resolve_scope() returns correct ScopeContext for each of the 6 roles.

- scope violation: passing campus_id=999 as a Teacher returns HTTP 403.

- Missing day detection: correct for a 5-day range with one gap.

- Donor response: no student names, no classroom names, no teacher names.

- Accounts Officer response: show_roll is false, no individual roll data.

- Date validation: future from date → HTTP 400. Range > 366 days → HTTP 400.

## 9.2  Frontend integration tests

- DateRangePicker: selecting each preset fires the correct from/to values.

- ReviewGrid: renders with depth 1 for Teacher, depth 3 for Principal.

- DayRoll: not rendered when show_roll is false in meta.

- MissingDaysAlert: not rendered when missing_days is empty.

- ExportButton: only visible when can_export is true.

- Donor view: no element in the DOM contains a student or teacher name.

## 9.3  Manual QA checklist per role

- Log in as each role and verify the scope_label in the page subtitle is correct.

- Verify drill-down stops at the correct depth for each role.

- Verify the export downloads a file scoped to that role's access.

- Verify that entering a future date in the custom range is blocked.

- Verify the Donor view shows no names and the Accounts Officer view shows no daily roll.

# 10. Pre-Launch Checklist

| # | Check | Owner |
| --- | --- | --- |
| 1 | resolve_scope() covers all 10 role codes, including future roles gracefully (default to empty scope) | Backend |
| 2 | All 6 export endpoints enforce scope server-side — never trust frontend-passed scope params for auth | Backend |
| 3 | Donor export endpoint confirmed to strip all PII before streaming | Backend |
| 4 | DB index added on attendance (classroom_id, date, status) | Backend |
| 5 | Frontend never reads role directly from auth context below AttendanceReview.tsx | Frontend |
| 6 | Custom date range blocks future dates at both input level and API level | Both |
| 7 | Max range cap (366 days) enforced at API and shown as an input hint in the UI | Both |
| 8 | Missing days alert tested for a campus that operates Sat–Thu (non-standard week) | Both |
| 9 | Scope violation returns 403 with a user-friendly toast, not a generic error page | Frontend |
| 10 | PDF export tested in LibreOffice and Chrome print preview — no broken layout | Frontend |
| 11 | Performance: /review endpoint p95 < 400ms for a 30-day range on largest campus | Backend |
| 12 | Accessibility: page navigable by keyboard, all charts have ARIA labels | Frontend |

# 11. Glossary

| Term | Definition |
| --- | --- |
| ScopeContext | A Python object returned by resolve_scope() that holds the IDs the current user is allowed to query. The queryset builder reads only from this object. |
| Working day | A school day as defined by the campus shift_config. Not necessarily Mon–Fri. |
| Missing day | A school day for which no attendance record exists with status submitted or higher for a given classroom. |
| Drill-down depth | The number of hierarchy levels a user can expand in ReviewGrid, set by meta.can_drill_to. |
| Aggregate mode | API response mode that returns only daily rate percentages, not raw student-level records. Used for ranges > 31 days. |
| Anonymised | Response mode for Donor role where all personally identifiable information is stripped. No names, no IDs, only counts and rates. |
| Chronic absentee | A student whose attendance % falls below the configured threshold (default 75%) for the selected period. |

End of document — IAK SMS Unified Attendance Review Module v1.0